RANSOMWARE FIRST-HOUR TRIAGE

Printable checklist for legal escalation, executive decisions, evidence capture, containment, and recovery validation

Use rule Complete this worksheet during the first 60 minutes. Record facts, decisions, times, owners, and evidence locations. Do not delete logs, emails, ransom notes, chat messages, payment requests, suspicious files, or snapshots unless directed by the incident commander and legal counsel.

1. Incident intake and command record

| Date |  | Incident reference |  |
| --- | --- | --- | --- |
| Detected time |  | Detected by |  |
| Incident commander |  | Scribe / evidence lead |  |
| Location / business unit |  | Primary business service affected |  |
| Initial description |  | Known impacted systems |  |
| Ransom note observed? | [ ] Yes [ ] No [ ] Unknown | Data theft / leak claim? | [ ] Yes [ ] No [ ] Unknown |
| Encryption active? | [ ] Yes [ ] No [ ] Unknown | Safety / life impact? | [ ] Yes [ ] No [ ] Unknown |

2. Emergency contacts and escalation

| Role | Name | Phone / alternate | Escalated at | Notes |
| --- | --- | --- | --- | --- |
| Incident commander |  |  |  |  |
| CISO / security lead |  |  |  |  |
| IT operations lead |  |  |  |  |
| Legal counsel |  |  |  |  |
| Privacy / POPIA lead |  |  |  |  |
| Executive decision maker |  |  |  |  |
| Communications / PR |  |  |  |  |
| Cyber insurer / broker |  |  |  |  |
| External IR retainer |  |  |  |  |
| Law enforcement contact |  |  |  |  |

3. First-hour action checklist - minutes 0 to 30

| Phase | Done | Action | Owner | Time / note |
| --- | --- | --- | --- | --- |
| PHASE 0: 0-5 min - Command | [ ] | Open incident bridge or war room. Nominate incident commander and scribe. | Commander |  |
|  | [ ] | Start a chronological incident log: facts, actions, decisions, time, owner, evidence location. | Scribe |  |
|  | [ ] | Confirm whether safety, production, payments, public services, or customer data may be affected. | Commander |  |
|  | [ ] | Issue hold instruction: no deletion, reimaging, ransom payment, attacker contact, or unapproved comms. | Comms / IT |  |
| PHASE 1: 5-15 min - Contain | [ ] | Isolate visibly affected endpoints using EDR or network controls where possible. | Security / IT |  |
|  | [ ] | Protect identity systems: check privileged accounts, disable suspected accounts, preserve sign-in logs. | Identity lead |  |
|  | [ ] | Protect backups: isolate consoles, repositories, snapshots, and backup admin accounts. | Backup lead |  |
|  | [ ] | Preserve ransom notes, screenshots, file extensions, emails, numbers, wallet addresses, and chat links. | Evidence lead |  |
| PHASE 2: 15-30 min - Scope | [ ] | List affected hosts, servers, shares, cloud tenants, SaaS apps, sites, and business services. | Ops lead |  |
|  | [ ] | Check domain controllers, hypervisors, backup servers, finance systems, email, and file shares. | Ops lead |  |
|  | [ ] | Collect initial indicators: filenames, hashes if available, processes, IPs, domains, senders, admin logins. | Security |  |
|  | [ ] | Look for active encryption, data exfiltration signs, unusual outbound traffic, and new admin accounts. | Security |  |

4. First-hour action checklist - minutes 30 to 60

| Phase | Done | Action | Owner | Time / note |
| --- | --- | --- | --- | --- |
| PHASE 3: 30-45 min - Escalate | [ ] | Escalate to legal, privacy, executive decision maker, insurer, and external IR when thresholds are met. | Commander |  |
|  | [ ] | Decide whether to disconnect sites, segments, VPN, internet egress, cloud sync, or integrations. | Executive / IT |  |
|  | [ ] | Decide whether personal information, regulated data, customer notices, or contractual notices may be involved. | Legal / Privacy |  |
|  | [ ] | Prepare holding statement for staff and stakeholders. Centralise communication and avoid speculation. | Comms |  |
| PHASE 4: 45-60 min - Recovery path | [ ] | Validate last known-good backups and restore points. Do not connect clean backups to compromised networks. | Backup lead |  |
|  | [ ] | Set restore priority: identity, network core, backup platform, critical apps, endpoints, user services. | Commander / Ops |  |
|  | [ ] | Confirm clean admin workstations, clean credentials, and trusted recovery media are available. | Ops / Security |  |
|  | [ ] | Send first-hour summary to incident stakeholders with open decisions and action owners. | Scribe |  |

5. Isolation and continuity decision log

Decision principle Choose containment actions that stop spread while preserving evidence and keeping critical services safe. Record who approved each decision and when.

| Decision area | Decision / approval | Approved by | Time | Risks / notes |
| --- | --- | --- | --- | --- |
| Isolate affected endpoints? | [ ] Yes [ ] No [ ] Partial |  |  |  |
| Disable VPN / remote access? | [ ] Yes [ ] No [ ] Conditional |  |  |  |
| Disconnect internet egress? | [ ] Yes [ ] No [ ] Segment only |  |  |  |
| Shut down affected servers? | [ ] Yes [ ] No [ ] Only after evidence capture |  |  |  |
| Pause cloud sync / file replication? | [ ] Yes [ ] No [ ] N/A |  |  |  |
| Disable privileged or suspect accounts? | [ ] Yes [ ] No [ ] Selected accounts only |  |  |  |
| Invoke crisis team? | [ ] Yes [ ] No |  |  |  |
| Notify insurer / external IR? | [ ] Yes [ ] No [ ] Pending |  |  |  |
| Law enforcement contact? | [ ] Yes [ ] No [ ] Pending legal |  |  |  |

6. Evidence capture checklist

| Done | Evidence item | Minimum details to record | Stored where / reference |
| --- | --- | --- | --- |
| [ ] | Ransom note or attacker message | Screenshot, filename, text snippet, URL/chat handle, time observed. |  |
| [ ] | Affected host list | Hostname, user, IP, location, OS, business owner, network state. |  |
| [ ] | Screenshots / photos | Full screen, date/time if visible, who captured it, device used. |  |
| [ ] | Suspicious email / attachment | Sender, subject, recipient, timestamps, headers, attachment name/hash. |  |
| [ ] | Authentication logs | Admin logins, failed logins, unusual countries/IPs, MFA prompts, service accounts. |  |
| [ ] | EDR / AV alerts | Alert names, timestamps, process tree, quarantined files, response action. |  |
| [ ] | Network indicators | External IPs/domains, DNS, proxy/firewall logs, unusual outbound volume. |  |
| [ ] | Payment or wallet references | Wallet address, payment demand, currency, deadline, communication channel. |  |
| [ ] | Backup state evidence | Last successful backup, immutable/offline status, failed jobs, repository logs. |  |
| [ ] | Business impact records | Systems unavailable, lost transactions, customer impact, manual workaround. |  |

7. Legal, privacy, and communications triage

| Done | Question | Answer / owner / note |
| --- | --- | --- |
| [ ] | Has legal counsel been briefed before external notification, regulator contact, or attacker communication? |  |
| [ ] | Could personal information, employee data, customer data, payment data, or credentials have been accessed or exfiltrated? |  |
| [ ] | Are there contractual notification duties to customers, partners, cloud providers, insurers, or regulators? |  |
| [ ] | Has a single spokesperson and approval route been set for internal and external messages? |  |
| [ ] | Have staff been warned not to share screenshots, rumours, ransom notes, or unapproved statements? |  |

8. Recovery validation tasks

| Done | Validation task | Owner | Evidence / result |
| --- | --- | --- | --- |
| [ ] | Identify last known-good restore points before suspected compromise time. |  |  |
| [ ] | Confirm restore media and backup repositories are not encrypted or attacker-controlled. |  |  |
| [ ] | Build or confirm a clean recovery environment isolated from compromised networks. |  |  |
| [ ] | Confirm clean privileged credentials and admin workstations for recovery. |  |  |
| [ ] | Define minimum viable service order and dependency map. |  |  |
| [ ] | Test restore of one representative critical system before broad restoration. |  |  |
| [ ] | Scan restored systems before reconnecting them to production. |  |  |
| [ ] | Record recovery acceptance criteria: service owner, test result, time, outstanding risks. |  |  |

9. First-hour summary for handover / email

| Current status |  |
| --- | --- |
| Affected services / systems |  |
| Containment actions completed |  |
| Key evidence captured |  |
| Open decisions |  |
| Immediate next actions and owners |  |
| Next update due |  |

10. Sign-off

| Incident commander |  | Legal / privacy reviewed |  |
| --- | --- | --- | --- |
| Date / time |  | Next review time |  |